Case Study on STLC Models- Project 1

Introduction/Background- Project 1

STLC Phases

There are following six major phases in every Software Testing Life Cycle Model (STLC Model):

1. Requirement Analysis

2. Test Planning

3. Test case development

4. Test Environment setup

5. Test Execution

6. Test Cycle closure

Each of the step mentioned above has some Entry Criteria (it is a minimum set of conditions

that should be met before starting the software testing) as well as Exit Criteria (it is a

minimum set of conditions that should be completed in order to stop the software testing) on

the basis of which it can be decided whether we can move to the next phase of Testing Life

cycle or not.

What is Entry and Exit Criteria in STLC?

● Entry Criteria: Entry Criteria gives the prerequisite items that must be completed

before testing can begin.

● Exit Criteria: Exit Criteria defines the items that must be completed before testing

can be finished.

The Entry and Exit Criteria present for all levels in the Software Testing Life Cycle (STLC)

Basically, the tester cannot enter the next stage until the exit criteria for the previous stage

is met. But practically this is not always possible.

Requirement Phase Testing

Requirement Phase Testing also known as Requirement Analysis in which the test team

studies the requirements from a testing point of view to identify testable requirements and

the QA team may interact with various stakeholders to understand requirements in detail.

Requirements could be either functional or non-functional. Automation feasibility for the

testing project is also done in this stage.

Activities in Requirement Phase Testing

● Identify types of tests to be performed.

● Gather details about testing priorities and focus.

● Identify test environment details where testing is supposed to be carried out.

Deliverables of Requirement Phase Testing

● RTM

● Automation feasibility report. (if applicable)

Deliverables in Project 1-

● Gathered Customer Order Management/Sales Order

● Gathered Users Details

● Gathered User Profiles and their roles

● Account 360 View

● Depots and Storage Locations

Entry Criteria

● Requirements Documents

● Requirement Traceability matrix.

● Test automation feasibility document.

Exit Criteria

● Approved test plan/strategy document.

● Effort estimation document signed off.

Test Planning in STLC

Test Planning in STLC is a phase in which a Senior QA manager determines the test plan

strategy along with efforts and cost estimates for the project. Moreover, the resources, test

environment, test limitations and the testing schedule are also determined. The Test Plan

gets prepared and finalized in the same phase.

Test Planning Activities

● Preparation of test plan/strategy document for various types of testing

● Test tool selection

● Test effort estimation

● Resource planning and determining roles and responsibilities.

● Training requirement

Deliverables of Test Planning

● Test plan /strategy document.

● Effort estimation document.

Deliverables in Project 1

● Test Plan document is prepared

● Testing efforts estimation documentTest Plan

Test Plan Template

Entry Criteria

● Requirements Document available (both functional and nonfunctional)

● Acceptance criteria defined.

Exit Criteria

● Signed off RTM

● Test automation feasibility report signed off by the client

Test Case Development Phase

The Test Case Development Phase involves the creation, verification and rework of test

cases & test scripts after the test plan is ready. Initially, the Test data is identified then

created and reviewed and then reworked based on the preconditions. Then the QA team

starts the development process of test cases for individual units.

Test Case Development Activities

● Create test cases, automation scripts (if applicable)

● Review and baseline test cases and scripts

● Create test data (If Test Environment is available)

Deliverables of Test Case Development

● Test cases/scripts

● Test data

Deliverables in Project 1

● Test Scenarios and Test Cases designed on JIRA

● Test Data created for the test cases execution ( for later)

Test Case Template

Template

Entry Criteria

● Requirements Documents

● RTM and test plan

● Automation analysis report

Exit Criteria

● Reviewed and signed test Cases/scripts

● Reviewed and signed test data

Test Environment Setup

Test Environment Setup decides the software and hardware conditions under which a

work product is tested. It is one of the critical aspects of the testing process and can be

done in parallel with the Test Case Development Phase. Test team may not be involved in

this activity if the development team provides the test environment. The test team is

required to do a readiness check (smoke testing) of the given environment.

Test Environment Setup Activities

● Understand the required architecture, environment set-up and prepare hardware and

software requirement list for the Test Environment.

● Setup test Environment and test data

● Perform smoke test on the build

Deliverables of Test Environment Setup

● Environment ready with test data set up

● Smoke Test Results.

Test Environment Setup in Project 1

● Salesforce Dev Sandbox

● Mantis/Jira

● TestLink

● ZOHO/Jira

Entry Criteria

● System Design documents are available

● Environment set-up plan is available

Exit Criteria

● Environment setup is working as per the plan and checklist

● Test data setup is complete

● Smoke test is successful

Test Execution Phase

Test Execution Phase is carried out by the testers in which testing of the software build is

done based on test plans and test cases prepared. The process consists of test script

execution, test script maintenance and bug reporting. If bugs are reported then it is reverted

back to the development team for correction and retesting will be performed.

Test Execution Activities

● Execute tests as per plan

● Document test results, and log defects for failed cases

● Map defects to test cases in RTM

● Retest the Defect fixes

● Track the defects to closure

Deliverables of Test Execution

● Completed RTM with the execution status

● Test cases updated with results

● Defect reports

Deliverables in Project 1-

● Test cases executed with the execution result

● New test cases added

● Bugs logged on Mantis

Entry Criteria

● Baselined RTM, Test Plan , Test case/scripts are available

● Test environment is ready

● Test data setup is done

● Unit/Integration test report for the build to be tested is available

Exit Criteria

● All tests planned are executed

● Defects logged and tracked to closure

Test Cycle Closure

Test Cycle Closure phase is completion of test execution which involves several activities

like test completion reporting, collection of test completion matrices and test results. Testing

team members meet, discuss and analyze testing artifacts to identify strategies that have to

be implemented in future, taking lessons from the current test cycle. The idea is to remove

process bottlenecks for future test cycles.

Test Cycle Closure Activities

● Evaluate cycle completion criteria based on Time, Test coverage, Cost,Software,

Critical Business Objectives, Quality

● Prepare test metrics based on the above parameters.

● Document the learning out of the project

● Prepare Test closure report

● Qualitative and quantitative reporting of quality of the work product to the customer.

● Test result analysis to find out the defect distribution by type and severity.

Deliverables of Test Cycle Closure

● Test Closure report

● Test metricsDeliverables in Project 1

● Prepared Test Closure Report

● Sign off email to the team

QA Sign off

QA Sign OFF template

Entry Criteria

● Testing has been completed

● Test results are available

● Defect logs are available

Exit Criteria

● Test Closure report signed off by the clien